## Slide 1: Capstone Project Timeline
Today
Mar
Apr
May
Jun
Week 1
Week 2
Week 3
Week 4
Week 5
Week 6
Week 7
Week 8
Week 9
Week 10
10 days
Initial data processing
40 days
Virtual and Statistical Analysis
50 days
Testing
28 days
Finalize initial release of codebase
10 days
Presentation / Poster
10 days
Data acquisition
Project Start
03.27.2017
Project End
06.03.2017

## Slide 2: Things to clarify
Project goals:
  Effects of Processing conditions on thin film morphology
  Effects of Polymer structure on thin film morphology
Processing conditions:
  Concentration, solubility and annealing
Polymer structure :
  MW, back-bone rigidity
Available resources/data:
  AFM images? Csv/text file? Column information?
  XRD spectrum?
Expectation/Deliverables:
  Weekly update?
Form of final results:
  Software for public use?
  Written report of findings?

## Slide 3: Tasks to complete
Acquire and understand the provided data type and its information
Identify the specific processing conditions
Identify the specific polymer structure
identify the major image recognition/process tool for this project.
  Scikit image? Tensor Flow? OpenCV?
Identify the major machine learning approach
  Regression? Neural network?